Project Status Report

Fill out the table below for your team project. When listing tasks, it also needs to include who on the team is responsible for the task. Tasks should be assigned to one person in most cases.

As you move through the project from week to week, you may find you need to add upcoming tasks or may even need to change who is responsible for the task.

| Completed Tasks List the tasks your team has completed. • Reviewed the project requirements. (Bret Kiefer) • Prepared questions for the customer meeting. (Sai Bhuyan) • Discussed team roles and workflow. (Addas Ahmad) | Upcoming Tasks List the tasks your team has remaining. • Attend the customer meeting and record answers. (Bret Kiefer) • Draft the team proposal. (Sai Bhuyan) • Plan the Python program and data storage. (Addas Ahmad) |
| --- | --- |
| Decisions / Action Items Required List any outstanding decisions/action items for your team. • Choose the company name and mission statement. • Confirm team roles and data storage. | Issues / Concerns List any issues or concerns your team is currently facing. • Some project details still need customer clarification. • Team schedules need to be coordinated. |