Project Status Report

Team 13 Report 3 | Bret Kiefer, Sai Bhuyan, Addas Ahmad

Fill out the table below for your team project. When listing tasks, it also needs to include who on the team is responsible for the task. Tasks should be assigned to one person in most cases.

As you move through the project from week to week, you may find you need to add upcoming tasks or may even need to change who is responsible for the task.

| Completed Tasks List the tasks your team has completed. - Built the first working version of the inventory, purchase, sales, and supply entry screens (Bret Kiefer) - Set up the first version of SQLite storage, location records, persistence, and demonstration data (Sai Bhuyan) - Built the first version of the income statement and product sales reports (Addas Ahmad) - Reached about the halfway point and reviewed the current application and documentation together (All members) | Upcoming Tasks List the tasks your team has remaining. - Continue improving the interface and test the complete entry workflow (Bret Kiefer) - Continue checking stored data, backup steps, and the demonstration setup (Sai Bhuyan) - Continue checking report calculations and developing the manual and presentation (Addas Ahmad) |
| --- | --- |
| Decisions / Action Items Required List any outstanding decisions/action items for your team. - Confirm starting inventory, supply usage, fixed expense handling, and the preferred report date range - Decide which interface features should be developed during the next stage - Review progress and divide the remaining development and testing work | Issues / Concerns List any issues or concerns your team is currently facing. - Several customer details remain unresolved, so current assumptions must stay documented - The application is only about halfway complete and still needs improvements and more testing - All team members need to keep learning the complete workflow as development continues |